# Contact Center Optimization Solution

Non-AI Implementation Plan
Addressing the Qwizard Hackathon 2026 Challenge Without Machine Learning

Prepared for: Your Company
Document Version: 1.0
Date: July 2026
Classification: Internal — Operational Improvement

# Table of Contents

1. Executive Summary

2. Problem Statement & Business Impact

3. Hackathon Challenge Reference (AI Solution)

4. Non-AI Solution Overview

5. Component A: Agent Operations Toolkit

6. Component B: Supervisor Command Center

7. Component C: Quality Assurance Program

8. Component D: Customer Experience & Call Deflection

9. Technology Architecture (Non-AI Stack)

10. 90-Day Implementation Roadmap

11. KPIs, Targets & Measurement Framework

12. Governance & Human-in-the-Loop Controls

13. Risk Assessment & Mitigation

14. Budget & Resource Estimates

15. Appendices

# 1. Executive Summary

This document presents a complete, production-ready plan to solve the same contact center problems targeted by the Qwizard Hackathon 2026 "Real-Time AI Co-Pilot Challenge" — without deploying artificial intelligence, machine learning, or real-time speech analytics.

The underlying business pains are process gaps, knowledge findability failures, and supervisory blind spots during live calls. These are well-understood operational problems with proven non-AI remedies: structured playbooks, CTI screen-pop, rule-based alerting, native PBX coaching features, and systematic QA sampling.

Expected outcomes within 90 days:

15–25% reduction in Average Handle Time (AHT)

10–20% improvement in First Call Resolution (FCR)

100% of agents reviewed weekly via structured QA sampling

30–40% faster new-agent ramp-up through standardized playbooks

Real-time supervisor visibility and intervention on every escalated call

Total estimated investment: Low to moderate — primarily internal labor, existing telephony features, and lightweight tooling (wiki, wallboard, scorecard spreadsheet or simple web app). No AI licensing, GPU infrastructure, or speech-to-text pipelines required.

# 2. Problem Statement & Business Impact

## 2.1 Core Problem

The contact center operates without real-time operational support. Agents handle live calls in isolation, supervisors cannot see which interactions are deteriorating until it is too late, and quality assurance covers only a tiny fraction of total call volume. Customers experience long waits, repeated information requests, inconsistent answers, and unresolved issues.

## 2.2 Affected Personas

| Persona | Current Experience | Primary Pain | Business Impact |
| --- | --- | --- | --- |
| Customer | Long queue waits; must repeat account details; receives inconsistent answers | Poor service; unresolved issues; repeat callbacks | Churn, negative CSAT, increased call volume |
| Call Center Agent | Handles live calls alone; searches knowledge bases mid-call; follows scripts from memory | Slow resolution; high stress; compliance errors | High AHT, low FCR, agent turnover |
| Supervisor / Team Lead | No live visibility into call quality or escalation risk | Intervention happens too late or not at all | Escalations reach management; customer complaints |
| QA Reviewer | Manually reviews 2–5% of recorded calls after the fact | Most quality issues never detected | Compliance risk; coaching gaps; no trend visibility |

## 2.3 Target Business Metrics

| Metric | Definition | Current State (Typical) | Target Improvement |
| --- | --- | --- | --- |
| Average Handle Time (AHT) | Total talk + hold + wrap-up time per call | 8–12 minutes | 15–25% reduction |
| First Call Resolution (FCR) | % of issues resolved without callback | 65–75% | 10–20% improvement |
| QA Coverage | % of agents reviewed per period | 2–5% of calls | 100% of agents weekly |
| Agent Ramp-Up Time | Days until new hire meets productivity benchmark | 60–90 days | 30–40% faster |
| Queue Abandonment Rate | % of callers who hang up before answer | 5–12% | 30–50% reduction |
| Customer Satisfaction (CSAT) | Post-call survey score | Baseline TBD | 10+ point improvement |

# 3. Hackathon Challenge Reference (AI Solution)

The Qwizard Hackathon 2026 July episode — "Real-Time AI Co-Pilot Challenge" — defines the problem framing and the shape of an AI-powered solution. The hackathon template is a blank submission form; it does not contain a completed team solution. It mandates two components:

## 3.1 Mandatory Component 1: Agent Co-Pilot

Real-time audio ingestion (SIP/RTP or WebRTC)

Live speech transcription with PII masking

Customer sentiment and intent detection

Knowledge article and next-best-action suggestions pushed to agent screen mid-call

Agentic cognitive loop: Observe → Decide → Act → Adapt

Human-in-the-loop governance (AI assists; agent retains authority)

## 3.2 Mandatory Component 2: Supervisor Dashboard

Real-time view of all active calls with sentiment/escalation alerts

Identification of worst-performing calls on the floor

Intervention capabilities: whisper, listen, barge, or take over

Live metrics: queue depth, wait times, agent availability

## 3.3 AI-to-Non-AI Mapping

| Hackathon AI Feature | Non-AI Equivalent | Implementation Complexity |
| --- | --- | --- |
| Real-time transcription | Mandatory wrap-up disposition codes + post-call survey | Low |
| Sentiment detection | Rule-based alerts (duration, transfers, hold time) | Low |
| Intent classification | IVR routing + skills-based assignment + disposition tagging | Medium |
| Knowledge suggestions | Searchable playbooks + CRM decision trees | Low–Medium |
| Next-best-action prompts | Call-type playbooks with step-by-step workflows | Low |
| Supervisor escalation alerts | Agent help button + wallboard rule alerts | Low |
| Live coaching | Native PBX whisper/barge features | Low (already included) |
| 100% call analysis | Structured random sampling + post-call IVR survey | Medium |

# 4. Non-AI Solution Overview

The non-AI solution replaces AI inference with deterministic process, visibility, and knowledge management. It delivers the same operational outcomes through four integrated pillars:

| Pillar | Replaces | Key Deliverables |
| --- | --- | --- |
| A. Agent Operations Toolkit | AI Co-Pilot | Playbooks, CTI screen-pop, canned responses, escalate button |
| B. Supervisor Command Center | AI Dashboard | Real-time wallboard, rule alerts, whisper/barge coaching |
| C. Quality Assurance Program | AI transcription & scoring | Scorecard, weekly sampling, disposition reporting |
| D. Customer Experience Layer | Proactive AI outreach | IVR optimization, self-service, callback option |

Design principle: Every recommendation is actionable by a human agent or supervisor. No black-box predictions. All alerts are explainable rule triggers. All knowledge is curated and approved by subject-matter experts.

# 5. Component A: Agent Operations Toolkit

## 5.1 Internal Knowledge Base & Call Playbooks

Build a fast, searchable internal knowledge base. The primary agent delay during calls is answer findability — not a lack of intelligence. Fixing search and structure resolves most mid-call hesitation.

Playbook structure (one page per call type):

Call type name and trigger phrases (what the customer says)

Required identity verification steps

Step-by-step resolution workflow (numbered, no ambiguity)

Approved wording for sensitive statements (refunds, cancellations, compliance)

Escalation criteria (when to transfer or request supervisor)

Required wrap-up disposition code

Average target handle time for this call type

Priority: Create playbooks for the top 20 call types within Week 1–2.

## 5.2 Screen-Pop CTI Integration

When a call arrives, the phone system automatically opens the customer's CRM record, recent ticket history, and last disposition. The caller should never need to repeat account information.

Implementation requirements:

PBX webhook or CTI connector on inbound call event

CRM lookup by caller ID (ANI) or IVR-entered account number

Auto-populate agent desktop with: customer name, account status, open tickets, last 3 interactions

Supported platforms: Asterisk/FreePBX (AMI), 3CX (API), Genesys (CTI), Twilio (webhook), any system with REST/webhook capability

## 5.3 Canned Responses & Disposition Macros

Pre-approved text snippets and one-click disposition macros for the top 20 call reasons. Agents select the macro; the system logs the disposition and can trigger follow-up workflows.

| Call Reason | Macro Name | Disposition Code | Follow-Up Action |
| --- | --- | --- | --- |
| Billing error inquiry | BILL-ERROR-VERIFY | BILL_ERR | Create billing adjustment ticket |
| Refund request | REFUND-ELIGIBILITY | REFUND | Check refund policy; process or escalate |
| Account cancellation | CANCEL-RETENTION | CANCEL | Offer retention; process if confirmed |
| Password reset | PWD-RESET-VERIFY | PWD_RST | Send reset link after verification |
| Service outage report | OUTAGE-CHECK | OUTAGE | Check status page; create incident ticket |
| Shipping delay | SHIP-TRACK | SHIP_DLY | Pull tracking; offer compensation if applicable |
| Product return | RETURN-RMA | RETURN | Issue RMA number; explain return policy |
| Upgrade inquiry | UPGRADE-OPTIONS | UPGRADE | Present tier options; transfer to sales if needed |
| Complaint — agent behavior | COMP-AGENT | COMP_AGT | Log complaint; supervisor callback within 24h |
| Technical support — Tier 1 | TECH-T1-TRIAGE | TECH_T1 | Run diagnostic checklist; escalate to T2 if needed |

## 5.4 One-Click Supervisor Escalation

A dedicated "Request Help" button on the agent desktop. When clicked:

Step 1: Supervisor receives instant notification (desktop alert, SMS, or team chat)

Step 2: Notification includes: agent name, customer ID, call duration, disposition so far, free-text reason

Step 3: Supervisor can whisper-coach (customer cannot hear) or barge (join the call)

Step 4: Event is logged for QA and coaching follow-up

# 6. Component B: Supervisor Command Center

## 6.1 Real-Time Wallboard

Deploy a real-time wallboard using native telephony platform metrics. No custom AI required.

| Metric | Source | Display | Refresh Rate |
| --- | --- | --- | --- |
| Calls in queue | PBX ACD stats | Large counter with color threshold | 5 seconds |
| Longest wait time | PBX queue monitor | Timer with red alert > 3 min | 5 seconds |
| Active call count | PBX channel stats | Per-team breakdown | 5 seconds |
| Agents available / on call / wrap-up | PBX agent state | Status grid | 5 seconds |
| Abandon rate (today) | PBX CDR aggregation | Percentage with trend arrow | 60 seconds |
| Average handle time (today) | PBX CDR aggregation | Minutes:seconds vs. target | 60 seconds |

## 6.2 Rule-Based Alert Engine

Deterministic alerts replace AI sentiment detection. Each rule is transparent and auditable.

| Alert Rule | Trigger Condition | Severity | Supervisor Action |
| --- | --- | --- | --- |
| Long call | Call duration > 12 minutes | Warning | Monitor; prepare to whisper-coach |
| Extended hold | Customer on hold > 5 minutes | Warning | Check agent status |
| Repeat transfer | 2nd transfer on same call | High | Supervisor joins or takes over |
| Queue backup | Queue wait > 3 minutes | High | Reassign agents; trigger callback offer |
| Agent help request | Agent clicks "Request Help" | Immediate | Supervisor responds within 60 seconds |
| Wrap-up exceeded | Agent in wrap-up > 3 minutes | Info | Check if agent needs assistance |
| Abandon spike | > 3 abandons in 15 minutes | High | Investigate queue/routing issue |

## 6.3 Native PBX Coaching Features

Nearly every modern PBX ships with supervisor intervention tools. Enable and train on:

Listen — supervisor hears both parties; neither party knows

Whisper — supervisor speaks to agent only; customer cannot hear

Barge — supervisor joins the call; all parties can hear

Takeover — supervisor assumes the call from the agent

# 7. Component C: Quality Assurance Program

## 7.1 Standardized QA Scorecard

A consistent scorecard applied to every reviewed call. Score each section 1–5; total score out of 100.

| Section | Criteria | Max Points | Fail Condition |
| --- | --- | --- | --- |
| Greeting & Identification | Agent states name, company; verifies caller identity | 15 | No verification on account change |
| Active Listening | Agent acknowledges concern; no unnecessary interruptions | 15 | Interrupts customer 3+ times |
| Problem Diagnosis | Agent asks clarifying questions; confirms understanding | 15 | Proceeds without understanding issue |
| Resolution Steps | Follows playbook; completes all required steps | 25 | Skips mandatory compliance step |
| Compliance Statements | Required disclosures delivered (varies by call type) | 15 | Missing legally required disclosure |
| Closing & Confirmation | Summarizes resolution; confirms satisfaction; offers additional help | 15 | Ends call without resolution summary |

## 7.2 Structured Random Sampling

Review 5 calls per agent per week, selected randomly from the week's completed calls. This ensures 100% agent coverage weekly while keeping review workload manageable.

Sampling formula:

Weekly QA hours needed = (Number of agents × 5 calls × 8 min review) / 60

Example: 50 agents = 250 calls/week = ~33 QA hours/week (less than 1 FTE).

## 7.3 Post-Call Customer Survey

Deploy a 1-question post-call survey on every completed call via IVR or SMS:

"Was your issue resolved today?" — Yes / No / Partially

Optional second question: "Rate your experience 1–5"

This provides FCR and CSAT data on 100% of surveyed calls — broader coverage than any manual QA program and a direct customer-voice metric.

## 7.4 Disposition Reporting & Trend Analysis

Mandatory wrap-up codes on every call enable weekly reporting:

Top 10 call drivers by volume (feeds playbook prioritization)

FCR rate by disposition code

AHT by disposition code (identifies inefficient call types)

Escalation rate by agent and team

QA score trend by agent (coaching trigger when score drops below 70)

# 8. Component D: Customer Experience & Call Deflection

## 8.1 IVR & Skills-Based Routing Optimization

The single highest-ROI FCR improvement: route calls to the right agent the first time.

Audit current IVR menu against top 20 disposition codes

Add skills-based routing: billing agents get billing calls, tech agents get tech calls

Implement priority routing for VIP/enterprise accounts

Offer callback option when queue wait exceeds 3 minutes

## 8.2 Self-Service Deflection

Publish self-service pages and IVR options for the top 5 call drivers:

| Call Driver | Self-Service Option | Expected Deflection Rate |
| --- | --- | --- |
| Password reset | Automated IVR reset after verification | 60–80% |
| Order status / tracking | Web portal + IVR tracking lookup | 40–60% |
| Billing statement copy | Email/PDF download from account portal | 50–70% |
| FAQ — product how-to | Searchable help center with top 20 articles | 20–30% |
| Account balance inquiry | IVR balance readout after verification | 40–50% |

# 9. Technology Architecture (Non-AI Stack)

This solution uses existing infrastructure and lightweight additions. No GPU, no ML pipeline, no speech-to-text service.

| Layer | Function | Recommended Tools (Examples) | Cost Profile |
| --- | --- | --- | --- |
| Telephony / PBX | Call routing, queue, recording, whisper/barge | Asterisk, 3CX, Genesys, Twilio, RingCentral | Existing license |
| CRM / Ticketing | Customer records, screen-pop, disposition logging | Salesforce, HubSpot, Zendesk, Freshdesk | Existing license |
| Knowledge Base | Playbooks, search, versioning | Confluence, Notion, GitBook, internal wiki | Low ($0–$500/mo) |
| Wallboard | Real-time metrics display | PBX native, Geckoboard, custom Grafana dashboard | Low ($0–$200/mo) |
| Alerting | Rule-based supervisor notifications | Zapier, n8n, custom webhook, Slack/Teams bot | Low ($0–$100/mo) |
| QA Scorecard | Call review and scoring | Google Sheets, Airtable, or simple web app | Low ($0) |
| Post-Call Survey | FCR/CSAT collection | PBX IVR module, SurveyMonkey, Delighted | Low ($0–$200/mo) |
| CTI Integration | Screen-pop on inbound call | PBX webhook + CRM API (custom or connector) | One-time setup |

## 9.1 Integration Architecture Diagram (Text)

[Customer] → [IVR Menu] → [Skills Router] → [Agent Desktop]

↓                    ↓

[Self-Service Portal]   [CRM Screen-Pop]

↓

[Playbook + Macros]

↓

[Help Button] → [Supervisor Alert]

↓

[Wallboard + Whisper/Barge]

↓

[Wrap-Up Code] → [QA Sample + Survey]

# 10. 90-Day Implementation Roadmap

| Phase | Weeks | Deliverables | Owner | Success Criteria |
| --- | --- | --- | --- | --- |
| 1. Foundation | 1–2 | Map top 20 call types; draft playbooks; define disposition codes | Operations + Team Leads | 20 playbooks drafted; disposition taxonomy approved |
| 2. Agent Tools | 3–4 | Publish knowledge base; deploy CTI screen-pop; create canned response macros | IT + Operations | Screen-pop live; agents trained on playbooks |
| 3. Supervisor Center | 5–6 | Deploy wallboard; configure rule alerts; enable whisper/barge; launch help button | IT + Supervisors | Wallboard live; alerts firing; supervisor response < 60s |
| 4. Quality Program | 7–8 | Finalize QA scorecard; begin weekly sampling; deploy post-call survey | QA Team | 5 calls/agent/week reviewed; survey response rate > 20% |
| 5. Customer Layer | 9–10 | Optimize IVR routing; publish self-service for top 5 drivers; enable callback | Operations + IT | Deflection rate measurable; abandon rate declining |
| 6. Measure & Iterate | 11–12 | Baseline vs. current KPI comparison; refine playbooks; coach low-QA-score agents | All stakeholders | AHT, FCR, QA scores trending toward targets |

## 10.1 Weekly Milestone Checklist

Week 1: Kickoff meeting; pull 90-day CDR data; identify top 20 call types by volume

Week 2: Complete playbook drafts; approve disposition code taxonomy

Week 3: Publish knowledge base; begin CTI integration development

Week 4: CTI screen-pop UAT; agent training session #1 (playbooks + macros)

Week 5: Wallboard deployment; configure first 5 alert rules

Week 6: Enable supervisor whisper/barge; launch help button; supervisor training

Week 7: QA scorecard finalized; select first week's random sample

Week 8: Post-call IVR survey live; first weekly QA report published

Week 9: IVR menu redesign based on disposition data; skills routing update

Week 10: Self-service pages published for top 5 call drivers

Week 11: KPI dashboard: compare baseline vs. current for AHT, FCR, abandon rate

Week 12: Executive review; document lessons learned; plan Phase 2 enhancements

# 11. KPIs, Targets & Measurement Framework

| KPI | Baseline (Set Week 1) | 30-Day Target | 90-Day Target | Data Source |
| --- | --- | --- | --- | --- |
| Average Handle Time | Measure from CDR | 5% reduction | 15–25% reduction | PBX CDR reports |
| First Call Resolution | Measure from survey + callbacks | 5% improvement | 10–20% improvement | Post-call survey + repeat call analysis |
| QA Score (avg) | First sample week average | Maintain or improve | 80+ average across team | QA scorecard |
| QA Agent Coverage | 0% | 80% of agents | 100% of agents weekly | QA sampling log |
| Queue Abandonment | Measure from queue stats | 15% reduction | 30–50% reduction | PBX queue reports |
| Supervisor Response Time | N/A | < 120 seconds | < 60 seconds | Help button event log |
| Self-Service Deflection | 0% | 5% of top-5 drivers | 15–25% of top-5 drivers | IVR/portal analytics |
| New Agent Time-to-Proficiency | Current average | 10% improvement | 30–40% improvement | Agent productivity reports |

# 12. Governance & Human-in-the-Loop Controls

Mirroring the hackathon's human-in-the-loop requirement, this solution ensures humans retain final authority on every customer interaction:

Playbooks are authored and approved by subject-matter experts — not auto-generated

Agents choose which canned response to use — no auto-send

Supervisors decide when and how to intervene — alerts are recommendations, not automations

QA scores trigger coaching conversations — not automated disciplinary actions

Disposition codes are agent-selected — ensuring accountability and accuracy

Monthly playbook review cycle: operations team updates based on disposition trends and QA findings

# 13. Risk Assessment & Mitigation

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Agent adoption resistance | Medium | High | Involve agents in playbook creation; pilot with volunteer team first |
| CTI integration delays | Medium | Medium | Start with manual CRM lookup; automate in Phase 2 if needed |
| Playbook content becomes stale | High | Medium | Monthly review cadence; disposition data flags outdated playbooks |
| Supervisor alert fatigue | Medium | Medium | Tune alert thresholds after Week 6; prioritize high-severity only |
| Low survey response rate | Medium | Low | Keep survey to 1 question; offer IVR option immediately after call |
| Insufficient QA staffing | Low | Medium | 5 calls/agent/week is ~1 FTE per 50 agents; plan capacity upfront |

# 14. Budget & Resource Estimates

| Resource | Role | Time Commitment (90 days) | Cost Estimate |
| --- | --- | --- | --- |
| Project Lead | Operations Manager | 25% FTE | Internal |
| IT Developer | CTI integration + wallboard setup | 50% FTE for 6 weeks | Internal or $5K–$15K contractor |
| Team Leads (×3) | Playbook authoring + agent training | 10% FTE each | Internal |
| QA Lead | Scorecard design + sampling program | 50% FTE | Internal |
| Supervisors (×2) | Alert tuning + coaching program | 5% FTE each | Internal |
| Knowledge base tool | Confluence/Notion/GitBook | — | $0–$500/month |
| Wallboard tool | Geckoboard or Grafana | — | $0–$200/month |
| Survey tool | IVR module or Delighted | — | $0–$200/month |
| TOTAL (excluding existing licenses) | — | — | $5K–$20K + internal labor |

# 15. Appendices

## Appendix A: Sample Call Playbook — Billing Error

Call Type: Billing Error Inquiry

Trigger Phrases: "wrong charge", "billing mistake", "overcharged", "invoice error"

Target AHT: 6 minutes

Resolution Steps:

1. Greet caller and verify identity (account number + security question)

2. Pull up latest invoice in CRM (auto-loaded via screen-pop)

3. Ask customer to identify the specific charge in question

4. Compare charge against service records and contract terms

5. If error confirmed: explain correction process; offer immediate credit

6. If charge is valid: explain charge breakdown with approved wording

7. Document resolution in CRM ticket

8. Select disposition code: BILL_ERR (corrected) or BILL_VLD (explained)

9. Close with: "Is there anything else I can help you with today?"

Escalation Criteria:

Customer requests supervisor → click Help button

Credit amount exceeds agent authority ($50) → transfer to billing supervisor

Customer threatens legal action → escalate immediately

## Appendix B: QA Scorecard Template

| Section | Score (1–5) | Notes |
| --- | --- | --- |
| Greeting & Identification |  |  |
| Active Listening |  |  |
| Problem Diagnosis |  |  |
| Resolution Steps |  |  |
| Compliance Statements |  |  |
| Closing & Confirmation |  |  |
| TOTAL (/30 → convert to /100) |  |  |

## Appendix C: Disposition Code Taxonomy (Starter Set)

| Code | Description | Category |
| --- | --- | --- |
| BILL_ERR | Billing error — corrected | Billing |
| BILL_VLD | Billing inquiry — charge valid | Billing |
| REFUND | Refund processed or initiated | Billing |
| CANCEL | Account cancellation processed | Account |
| PWD_RST | Password reset completed | Account |
| OUTAGE | Service outage reported/resolved | Technical |
| TECH_T1 | Technical issue — resolved Tier 1 | Technical |
| TECH_T2 | Technical issue — escalated Tier 2 | Technical |
| SHIP_DLY | Shipping delay addressed | Orders |
| RETURN | Return/RMA processed | Orders |
| UPGRADE | Upgrade inquiry handled | Sales |
| COMP_AGT | Complaint about agent | Escalation |
| COMP_SVC | Complaint about service | Escalation |
| INFO | General information provided | General |
| NO_RES | Issue not resolved — callback scheduled | General |

## Appendix D: Supervisor Daily Checklist

Review wallboard at shift start — confirm all agents logged in and queues healthy

Respond to all help-button alerts within 60 seconds

Monitor long-call alerts (> 12 min) — whisper-coach if agent is struggling

Check queue wait every 30 minutes — trigger callback offer if > 3 min

Review yesterday's abandon rate and disposition report

Conduct 1 coaching session with lowest QA-score agent from prior week

Verify all agents completed wrap-up codes before end of shift

End-of-shift summary: log escalations, unresolved issues, and routing problems

## Appendix E: Agent Desktop Quick-Reference Card

During every call:

Customer record auto-opens (screen-pop) — verify identity before making changes

Search playbooks by call type or keyword — follow steps in order

Use canned responses for approved wording — do not improvise compliance statements

Click "Request Help" if you need supervisor assistance — do not let calls go off-track

Select correct disposition code at wrap-up — mandatory on every call

Target: resolve on first contact; if not possible, schedule callback with specific date/time

## Appendix F: Comparison — AI Hackathon Solution vs. This Non-AI Solution

| Capability | AI Hackathon Approach | This Non-AI Approach | Outcome Parity |
| --- | --- | --- | --- |
| Mid-call knowledge help | AI suggests articles from transcription | Agent searches approved playbooks | Yes — faster with good search |
| Escalation detection | AI sentiment analysis | Rule-based duration/transfer alerts + help button | Yes — more explainable |
| Supervisor visibility | AI dashboard with sentiment scores | Wallboard + rule alerts | Yes — deterministic |
| Live coaching | AI-generated coaching prompts | Whisper/barge via PBX | Yes — human judgment |
| QA at scale | AI transcribes and scores 100% of calls | 5 calls/agent/week + post-call survey | Partial — survey covers 100%, deep review is sampled |
| Intent detection | NLP classification | IVR routing + disposition codes | Yes — with slight delay |
| Implementation time | 3–6 months (ML pipeline) | 90 days | Non-AI is faster |
| Ongoing cost | AI licensing + GPU + maintenance | Minimal tooling + internal labor | Non-AI is cheaper |
| Explainability | Black-box model predictions | Fully transparent rules and playbooks | Non-AI is superior |

— End of Document —